PPE TECH Document Control System

USER MANUAL

DocControl Web Application

Document Approval, Review & Transmittal Platform

| Version | 1.0 |
| --- | --- |
| Date | June 2026 |
| Prepared by | PPE Technologies |
| Application URL | https://doccontrol-app.vercel.app |
| Support Contact | mornec@ppetech.co.za |

Table of Contents

1. Introduction

1.1 Purpose

1.2 Key Concepts

1.3 System Access

2. Getting Started — Logging In

2.1 Accessing the Application

2.2 Navigation

3. Dashboard

3.1 Dashboard Sections

4. Incoming Batches

4.1 Filter Tabs

4.2 Reading a Batch Row

5. Batch Detail

5.1 Batch Header

5.2 Document List

5.3 Available Actions

6. Assigning Reviewers

6.1 How to Assign Reviewers

6.2 Sequential Review Explained

6.3 Rejecting a Batch Before Review

7. Performing a Review

7.1 Accessing Your Review

7.2 The Review Form

7.3 Submitting Your Review

8. Generating & Sending a Transmittal

8.1 Previewing the Transmittal

8.2 Sending the Transmittal

8.3 What the Transmittal PDF Contains

8.4 Worst-Case Outcome Code

9. Return to Vendor

10. Document Search & Retrieval

11. Transmittal History

12. Admin Functions

13. Email Notifications

14. Troubleshooting

Appendix A — Review Outcome Codes

Appendix B — Workflow Overview

Appendix C — Package & Vendor Registry

1. Introduction

The PPE Tech DocControl application is a modern, web-based document approval and control system built for PPE Technologies. It replaces the legacy SharePoint / Power Apps / Logic Apps workflow with a structured, auditable, and efficient platform.

The new system runs in full parallel with the existing SharePoint-based system. Both can be used simultaneously — nothing in the old system has been removed or overridden.

1.1 Purpose

DocControl manages the end-to-end lifecycle of vendor-submitted engineering documents:

Receiving documents from vendors via SharePoint "FROM VENDOR" drop-off libraries

AI-assisted classification and metadata extraction (Discipline, Document Type, Topic, Summary)

Sequential multi-reviewer approval workflow with automated email notifications

Professional transmittal PDF generation and vendor email notification

Automatic return of reviewed documents to the vendor SharePoint "TO VENDOR" library

Full audit trail, document search, and retrieval across all packages

1.2 Key Concepts

| Batch | A group of documents received together from a vendor in a single upload event. One transmittal is issued per batch. |
| --- | --- |
| Vendor | The company or supplier that submitted the documents (e.g. ABB, Siemens, PSI). |
| Package | The engineering package the documents belong to (e.g. K108 – Battery Energy Storage System). |
| Reviewer | An engineer or specialist assigned to review one or more documents in a batch. |
| Transmittal | The formal PDF document sent to the vendor summarising all review outcomes and instructing next steps. |
| Outcome Code | A standardised code (A1, B1, B2, C1, D1, Q1) indicating the result of a review. See Appendix A for full definitions. |
| Return to Vendor | The process of copying reviewed (marked-up) documents back to the vendor SharePoint "TO VENDOR" library after the transmittal is issued. |

1.3 System Access

| Application URL | https://doccontrol-app.vercel.app |
| --- | --- |
| Supported browsers | Google Chrome, Microsoft Edge (recommended), Firefox |
| Login method | Microsoft 365 / Azure AD using your PPE Tech email address |
| Roles | Admin, Document Controller, Reviewer, Engineering Manager — access is role-based |
| Database | Supabase (PostgreSQL) — project: tjzeahdimbekuizegsky.supabase.co |
| Hosting | Vercel (serverless, automatically deployed on each code push) |

ℹ NOTE The application requires an active internet connection and a valid PPE Tech Microsoft 365 account. Contact mornec@ppetech.co.za if you cannot log in.

2. Getting Started — Logging In

2.1 Accessing the Application

Open your web browser and navigate to: https://doccontrol-app.vercel.app

You will be redirected to the PPE Tech Microsoft 365 login page.

Enter your PPE Tech email address (e.g. mornec@ppetech.co.za) and click Next.

Enter your Microsoft 365 password and complete any Multi-Factor Authentication (MFA) prompt.

You will be redirected to the DocControl Dashboard.

[ SCREENSHOT: Login page — Microsoft 365 sign-in screen ]

✔ TIP If you are already signed into Microsoft 365 in your browser, you may be logged in automatically without being prompted for credentials.

2.2 Navigation

The application uses a persistent left-hand navigation sidebar. The following sections are always accessible:

| Dashboard | Summary of your pending tasks, recent activity, and batch statistics |
| --- | --- |
| Incoming Batches | Full list of all document batches received from vendors, filterable by status |
| My Reviews | Queue of review tasks assigned specifically to you |
| Documents | Search and retrieval for all documents stored in the system |
| Transmittals | Complete history of all transmittals generated |
| Admin | Import, user management, and vendor registry (Document Controllers and Admins only) |

[ SCREENSHOT: Main navigation sidebar and Dashboard overview ]

3. Dashboard

The Dashboard is the first screen displayed after logging in. It provides an at-a-glance overview of the document control workload and any actions requiring your attention.

[ SCREENSHOT: Dashboard — status summary cards, pending reviews, and recent batches ]

3.1 Dashboard Sections

Status Summary Cards

A row of cards at the top shows the count of batches in each key stage:

Awaiting Action — batches received but not yet assigned to reviewers

In Review — batches currently with reviewers

Ready to Return — reviews complete, transmittal not yet sent

Returned — transmittal sent and documents returned to vendor

My Pending Reviews

If you are a reviewer, your outstanding review tasks are listed with the document name, package, and due date. Click any task to open the review form directly.

Recent Batches

The most recently received batches are listed with their current status and context line. Click any row to open the batch detail page.

4. Incoming Batches

The Incoming Batches screen is the main working area for document controllers. It lists all batches received from vendors with tools to filter, open, and action them.

[ SCREENSHOT: Incoming Batches list — filter tabs and batch rows with status badges ]

4.1 Filter Tabs

Six filter tabs appear at the top of the batch list. Click any tab to filter the list:

| Tab | Description |
| --- | --- |
| All Batches | Every batch regardless of status |
| Awaiting Action | Batches received but not yet started (intake received, metadata pending, ready for assignment) |
| In Review | Batches currently being reviewed by one or more reviewers |
| Ready to Return | All reviews complete — transmittal can be generated |
| Returned | Transmittal sent and documents returned to vendor |
| Rejected | Batches rejected by the document controller before formal review |

4.2 Reading a Batch Row

Each batch row shows:

Package name (e.g. "K108 – Battery Energy Storage System") with a colour-coded status badge

Vendor name, number of files in the batch, and the date it was received

Review chain — for in-progress batches, shows who is reviewing, who has completed, and who is next

Context line — a brief action prompt (e.g. "Ready to generate transmittal" or "Awaiting reviewer assignment")

Batch GUID (short form) and receipt date in the right-hand column

✔ TIP Click anywhere on a batch row to open its full detail page.

5. Batch Detail

The Batch Detail page is the central hub for managing an individual batch. It shows all documents in the batch, the complete review status, and provides all available actions for the current stage.

[ SCREENSHOT: Batch Detail page — header information, document list, and action buttons ]

5.1 Batch Header

The header area shows:

Package name and vendor name

Current status badge (colour-coded)

Date received, number of documents, and vendor email address

Batch GUID — the internal unique identifier for this batch

5.2 Document List

All documents in the batch are listed in a table. Each row shows:

| File Name | The original filename of the uploaded document (e.g. 6105AK038-0100-ED24-0041_1.pdf) |
| --- | --- |
| Document Title | AI-extracted or manually entered human-readable title |
| Revision | Document revision number or letter |
| Discipline | Engineering discipline: Electrical, Instrumentation, Mechanical, Civil, etc. |
| Document Type | Type: Drawing, Specification, Datasheet, Calculation, RFI, etc. |
| AI Summary | A brief AI-generated summary of the document content and purpose |
| Status | Current review status for this document (Under Review, Review Complete, etc.) |

Click any document row to open the full document detail view, including the PDF viewer and complete reviewer history.

5.3 Available Actions

The action buttons displayed depend on the current batch status:

| Action Button | Available When | What It Does |
| --- | --- | --- |
| Assign Reviewers | Awaiting assignment | Opens the reviewer assignment screen to select and sequence reviewers |
| Start Review | Reviewers assigned | Sends the first email notification to kick off the sequential review |
| View / Send Transmittal | Review complete | Opens the transmittal preview and the send dialog modal |
| Resend Transmittal | Transmittal already sent | Allows re-sending the transmittal PDF if required |
| Reject Batch | Before review starts | Rejects the batch and notifies the vendor with a specified reason |

6. Assigning Reviewers

Before a review can begin, the document controller must assign one or more reviewers and set the order in which they will review.

[ SCREENSHOT: Assign Reviewers screen — reviewer search and sequence list ]

6.1 How to Assign Reviewers

Open the batch detail page and click the "Assign Reviewers" button.

Search for reviewers by name or email address using the search box.

Click a reviewer name to add them to the review chain.

Drag and drop reviewers up or down to set the sequence order (Sequence 1 reviews first).

Optionally set a due date for the review.

Click "Save & Start Review" to confirm. The first reviewer immediately receives an email notification.

6.2 Sequential Review Explained

The review workflow is strictly sequential:

Reviewer 1 receives an email with a link to the review form.

Only after Reviewer 1 submits their outcome does Reviewer 2 receive their notification.

Each subsequent reviewer sees the previous reviewer's comments and outcome code before submitting their own.

When the final reviewer submits, the batch status automatically changes to "Review Complete".

The document controller receives an email notification that the batch is ready for transmittal.

ℹ NOTE Each reviewer reviews ALL documents in the batch, not just selected ones. A reviewer sees all previous reviewer comments before submitting.

6.3 Rejecting a Batch Before Review

If a batch is not suitable for review (e.g. wrong package, incorrect documents, incomplete submission), the document controller can reject it:

Open the batch detail page.

Click "Reject Batch".

Enter a clear and specific rejection reason that explains what the vendor must correct.

Click "Confirm Reject". The vendor receives an automated email with the rejection reason.

✕ CAUTION Batch rejection cannot be undone. Ensure the rejection reason clearly explains what corrective action the vendor must take before resubmitting.

7. Performing a Review

When it is your turn in the review sequence, you will receive an email notification with a direct link to your review task. You can also access all your pending reviews from "My Reviews" in the navigation sidebar.

7.1 Accessing Your Review

Via email: Click the "Open Review" link in the notification email. This opens the review form directly in your browser.

Via the app: Click "My Reviews" in the left navigation. All pending, active, and completed reviews are listed here with status indicators.

[ SCREENSHOT: My Reviews queue — pending and in-progress review task list ]

7.2 The Review Form

[ SCREENSHOT: Review form — embedded PDF viewer, outcome code dropdown, and comment field ]

The review form is divided into several areas:

| Document Viewer | An embedded PDF viewer showing the document to be reviewed. Use the viewer controls to scroll, zoom, and add annotations or comments directly on the PDF. |
| --- | --- |
| Document Metadata | File name, revision, discipline, document type, topic, and the AI-generated summary of document content. |
| Previous Reviews | If reviewers before you have already submitted, their outcome codes and comments are shown here. Review these before making your own assessment. |
| Outcome Code | A dropdown to select your review outcome code (A1, B1, B2, C1, D1, Q1). See Appendix A for full definitions of each code. |
| Comments | A text field for your review notes and technical comments. Comments are mandatory for all outcome codes other than A1 (Approved). |
| Submit Button | Submits your review outcome and automatically notifies the next reviewer in the chain (or triggers completion if you are the last reviewer). |

7.3 Submitting Your Review

Carefully review the document in the embedded PDF viewer.

Add any annotations, markups, or stamps directly to the PDF as required by your discipline's review standards.

Select your outcome code from the dropdown. If unsure, refer to Appendix A.

Enter your review comments in the text field. Be specific and actionable — the vendor will receive these comments via the transmittal.

Click "Submit Review".

The system records your submission, and the next reviewer in the chain is automatically notified by email. If you are the last reviewer, the document controller is notified that the batch is ready.

⚠ IMPORTANT Once submitted, a review cannot be edited. If you need to change your outcome after submission, contact the document controller.

✔ TIP Do not close the review form while loading or entering data. The form does not auto-save — complete and submit in one session.

8. Generating & Sending a Transmittal

Once all reviewers have submitted their outcomes, the batch status changes to "Review Complete" and the document controller can generate and send the transmittal.

ℹ NOTE Only users with the "Document Controller" or "Admin" role can generate and send transmittals.

8.1 Previewing the Transmittal

Open the batch detail page for the completed batch.

Click "View / Send Transmittal".

A preview panel opens on the right side of the screen showing:

The overall worst-case outcome code for the entire batch

A summary table listing all documents with their individual outcome codes

Per-document breakdown showing each reviewer's code and comments

[ SCREENSHOT: Transmittal preview panel — overall outcome code and document summary table ]

8.2 Sending the Transmittal

In the "Send Transmittal" modal, verify or enter the vendor email address in the "To" field.

Add any additional CC recipients. The document controller's email address is added automatically.

Click "Generate PDF & Send Email".

The system generates the professional transmittal PDF (see Section 8.3) and attaches it to an email sent to the vendor.

Simultaneously, the system sets "Return Requested = Yes" on the SharePoint Approver Picks list item, triggering the Logic App to copy reviewed documents back to the vendor TO VENDOR library within 5 minutes.

The batch status updates to "Transmittal Generated".

[ SCREENSHOT: Send Transmittal modal — To and CC email fields with Generate PDF button ]

8.3 What the Transmittal PDF Contains

The generated PDF is a professionally formatted A4 document with the following structure:

| Section | Content |
| --- | --- |
| Cover / Page 1 | PPE Tech title block, Transmittal Information table (number, date, vendor, package, overall outcome, prepared by), Document Summary table |
| Per-document pages | One section per document: full metadata, overall outcome code, and a Reviewer Outcomes table with each reviewer's name, code, description, and comments |
| Acknowledgement page | Formal acknowledgement of receipt with signature block (PPE Tech and Client), and a Review Code Legend table |
| Page headers | Transmittal number, vendor name, and package code on every page |
| Page footers | Page number and confidential notice on every page |

Transmittal numbers follow the format PPE-TRN-YYYY-NNNNN (e.g. PPE-TRN-2026-00009), sequentially assigned per calendar year and stored in the database.

8.4 Worst-Case Outcome Code

When multiple documents or reviewers have different outcome codes, the system automatically determines the worst-case code for the transmittal header. The severity order from worst to least severe is:

S1  →  V1  →  Q1  →  C1  →  B2  →  B1  →  D1  →  A1

Example: if one document is reviewed as A1 and another as C1, the transmittal header will show C1 as the overall batch outcome.

9. Return to Vendor

The return of reviewed documents to the vendor's SharePoint site is handled automatically by the existing Azure Logic App ("la-return-batch-to-vendor") once the transmittal is sent. No manual action is required.

9.1 Automated Flow

Document controller clicks "Generate PDF & Send Email" on the transmittal modal.

The DocControl app sets "ReturnRequested = Yes" on the batch's Approver Picks SharePoint list item.

The Logic App polls the Approver Picks list every 5 minutes. It detects the ReturnRequested flag.

The Logic App reads each reviewed document from the central DocumentControl SharePoint library.

Each file is copied to the vendor's return library (see mapping below).

The Logic App then sets "ReturnComplete = Yes" on the Approver Picks item.

ℹ NOTE The return happens within 5 minutes of transmittal send. The old SharePoint/Power Apps system can still trigger the same Logic App independently — both systems operate in full parallel with no conflict.

9.2 Vendor Return Library Mapping

| E101, E102, E103, E121, E122, E123 | /TO VENDOR on the respective package SharePoint site |
| --- | --- |
| K108, K110, K125, K137 | /TO VENDOR on the respective package SharePoint site |
| ICTS | /TO ICTS on the ICTS SharePoint site |
| E511B, E516B, E518B | /To ABB on the respective site |
| E113 (Bulk Fuel Tanks) | /To Fuelco on the E113 SharePoint site |

✔ TIP If documents have not appeared in the vendor's TO VENDOR folder after 10 minutes, check the Azure Logic App run history in the Azure Portal (rg-vendor-approvals-prod → la-return-batch-to-vendor).

10. Document Search & Retrieval

The Documents section allows any authorised user to search for and view documents across all packages, vendors, and batches in the system.

[ SCREENSHOT: Documents search screen — search bar, discipline/type filters, and results list ]

10.1 Searching for Documents

Click "Documents" in the left navigation sidebar.

Type all or part of the document number, title, or keyword in the search box.

Optionally use the filter dropdowns to narrow results by Discipline, Document Type, or Package.

Click a document in the results list to open its detail page.

10.2 Document Detail Page

The document detail page shows:

Full document metadata: discipline, type, topic, revision, and AI-generated summary

Version history — all revisions submitted across different batches

Complete review history: who reviewed it, their outcome code, and their comments

A link to open or download the document PDF from the central SharePoint library

ℹ NOTE Documents are displayed in read-only mode. The system always surfaces the latest reviewed version by default. Use the version history tab to access older revisions.

11. Transmittal History

The Transmittals screen provides a complete searchable history of all transmittals issued, across all packages and vendors.

[ SCREENSHOT: Transmittals history — list with transmittal number, date, vendor, package, outcome ]

Each row shows the transmittal number (e.g. PPE-TRN-2026-00009), date, vendor, package, and overall outcome code.

Click any row to open the transmittal detail, including the full document list and individual reviewer outcomes.

Use the search box or date range filter to locate specific transmittals.

12. Admin Functions

✕ CAUTION The Admin section is restricted to users with the Admin or Document Controller role. Incorrect use of admin functions can affect live production data.

12.1 Importing Batches from SharePoint

The Import tool loads existing batches from the legacy SharePoint / Power Apps system into the DocControl database. This is used for historical batches or during the parallel-operation transition period.

Click "Admin" → "Import" in the left navigation.

Select the import mode: Full Sync (all batches) or Delta (new items since last import).

Click "Run Import". The system reads from the SharePoint Approver Picks and Document Approval lists and creates corresponding records in the Supabase database.

Review the import results log for any errors, conflicts, or skipped records.

[ SCREENSHOT: Admin Import screen — mode selection and import results log ]

12.2 User Management

The Users page lists all registered users and their roles. Administrators can:

View all system users with their assigned roles and active/inactive status

Change a user's role (Admin, Document Controller, Reviewer, Engineering Manager)

Deactivate a user — prevents future login without deleting their review history

ℹ NOTE Users are created automatically the first time they log in via Microsoft 365. An administrator must then assign them an appropriate role before they can access role-restricted features.

12.3 Vendor Registry

The vendor registry (stored in the vendor_sites database table) maps each engineering package to its SharePoint site URLs and return library paths. This data drives the automatic return-to-vendor routing. It is seeded from the Vendor Registry CSV and can be updated via the Supabase SQL editor.

13. Email Notifications

The system sends automated email notifications at each stage of the review workflow. All emails are sent from the document controller's Microsoft 365 account via the Microsoft Graph API.

| Trigger | Recipient | Email Content |
| --- | --- | --- |
| New batch received from vendor | Document Controller | Vendor name, file list, AI summary, and a link to open the batch in DocControl |
| Review started — first reviewer notified | Reviewer 1 | Package name, document list, link to review form, and due date |
| Reviewer submits — next notified | Next reviewer | Package name, documents, link to review form, and previous reviewer's outcome |
| All reviews complete | Document Controller | Notification that the batch is ready for transmittal generation |
| Transmittal sent | Vendor (To:), Controller (CC:) | Transmittal PDF attached, outcome summary, and instruction to check SharePoint portal |
| Batch rejected | Vendor | Rejection reason and instruction to resubmit corrected documents |

14. Troubleshooting

14.1 Common Issues & Solutions

| Cannot log in | Ensure you are using your PPE Tech Microsoft 365 account (@ppetech.co.za). If your account exists but you see "Access Denied", your role may not yet be assigned — contact mornec@ppetech.co.za. |
| --- | --- |
| Batch does not appear in the list | Check the filter tab — the batch may be in a different status group. Click "All Batches" to see every batch regardless of status. Also check that the batch was not rejected. |
| Review form PDF not loading | Refresh the page. If the PDF still does not load, check your internet connection and try a different browser (Chrome or Edge recommended). PDF viewing requires access to the SharePoint central library. |
| Transmittal email not received | Check your spam/junk folder. Allow a few minutes for delivery. The CC field in the send modal should include the document controller's email for confirmation. |
| "PDF generation failed" error | This indicates a server-side error during PDF creation. Try refreshing and clicking the button again. If the error persists, check the Vercel function logs. |
| Documents not returned to vendor after transmittal | The Logic App runs every 5 minutes. Wait up to 10 minutes. If still not returned, check Azure Portal → rg-vendor-approvals-prod → la-return-batch-to-vendor → Run history. Look for the "If has reviewed docs" step result. |
| Wrong reviewer received the email | Check the reviewer sequence shown on the batch detail page. The system is sequential — only the current sequence position is notified. Contact the document controller to verify the assignment. |
| Outcome code incorrect after submission | Submitted reviews cannot be edited. Contact the document controller to discuss whether the transmittal outcome needs to be manually corrected before sending. |

14.2 Getting Help

For technical issues with the DocControl application:

System Administrator: mornec@ppetech.co.za

Application URL: https://doccontrol-app.vercel.app

Vercel deployment logs: https://vercel.com/dashboard

Azure Portal (Logic Apps): rg-vendor-approvals-prod → la-return-batch-to-vendor

Supabase database: https://supabase.com/dashboard/project/tjzeahdimbekuizegsky

Appendix A — Review Outcome Codes

The following outcome codes are used throughout the document review process. Select the most appropriate code based on the document's compliance with project requirements and standards.

| Code | Name | Description & Required Action |
| --- | --- | --- |
| A1 | Approved | Document is approved without comments. No resubmission required. Vendor may proceed. |
| D1 | Approved with Comments | Document is approved but reviewer has comments. No resubmission required, but comments should be incorporated at next revision. |
| B1 | Approved with Comments – Resubmit | Document is conditionally approved. Vendor must incorporate comments and resubmit for review. |
| B2 | Approved with Minor Comments | Document is approved with minor comments noted. Resubmission at vendor's discretion. |
| C1 | Data Incomplete – Hold Work – Resubmit | Document rejected due to incomplete data. Work must stop until a revised document is approved. Mandatory resubmission required. |
| Q1 | Rejected | Document is rejected. Significant rework required. Vendor must revise and resubmit before any related work can proceed. |
| V1 | Void | Document is voided and superseded by a newer document. Not applicable for active construction or fabrication use. |
| S1 | Superseded | Document has been superseded by a newer revision. Retain for historical record only. Do not use for active work. |

Severity Order

The system uses the following order to determine the worst-case outcome for a transmittal (left = worst):

S1  →  V1  →  Q1  →  C1  →  B2  →  B1  →  D1  →  A1

S1 is placed at the worst end of the scale because it represents the most restrictive document state (superseded and no longer valid for use).

Appendix B — End-to-End Workflow Overview

The following diagram illustrates the full document approval lifecycle from vendor upload to return:

[ SCREENSHOT: End-to-end workflow diagram: Vendor Upload → Intake → AI → Review → Transmittal → Return ]

Step-by-Step Summary

| 1. Vendor Upload | Vendor uploads documents to their allocated SharePoint "FROM VENDOR" library. |
| --- | --- |
| 2. Intake Detection | Azure Logic App detects new files and triggers the intake pipeline. |
| 3. File Copy & AI Classification | Files are copied to the central DocumentControl SharePoint site. Azure Document Intelligence extracts text. Azure OpenAI classifies Discipline, Document Type, Topic, and generates a plain-language Summary. |
| 4. Controller Notification | Document controller receives an email with the batch details, AI classifications, and links to open the batch in DocControl. |
| 5. Batch Opens in DocControl | Controller opens the batch detail page, reviews the AI metadata, and corrects any misclassifications if needed. |
| 6. Reviewer Assignment | Controller selects reviewers from the registered user list and sets the review sequence order. |
| 7. Sequential Review | Each reviewer receives an email notification when it is their turn. They open the review form, review the PDF, select an outcome code, enter comments, and submit. The next reviewer is automatically notified. |
| 8. All Reviews Complete | When the final reviewer submits, the batch status changes to "Review Complete" and the document controller is notified. |
| 9. Transmittal Generated | Controller clicks "Generate PDF & Send Email". A professional A4 transmittal PDF is generated and emailed to the vendor with all outcome codes and reviewer comments. |
| 10. Return to Vendor | The Logic App detects the ReturnRequested flag and copies all reviewed documents back to the vendor's TO VENDOR SharePoint library within 5 minutes. |

Appendix C — Package & Vendor Registry

The following packages and vendor SharePoint sites are registered in the system. This data is stored in the vendor_sites Supabase table and drives the automatic return-to-vendor routing.

| Code | Package Name | Drop-off Library | Return Library |
| --- | --- | --- | --- |
| E101 | 36MVA High Speed Diesel Generator Plant 2 | FROM VENDOR | /TO VENDOR |
| E102 | Synchronous Condensers | FROM VENDOR | /TO VENDOR |
| E103 | Power Factor Correction Filter Banks | FROM VENDOR | /TO VENDOR |
| E121 | Concentrator Plant 1, 33kV Consumer Subst. | FROM VENDOR | /TO VENDOR |
| E122 | Mining Substation 33kV & 11kV | FROM VENDOR | /TO VENDOR |
| E123 | 11kV 20MW Resistive Load Bank | FROM VENDOR | /TO VENDOR |
| K108 | Battery Energy Storage System | FROM VENDOR | /TO VENDOR |
| K110 | Solar Photovoltaic Power Plant | Drop-Off | /TO VENDOR |
| K125 | 220kV Transmission Substations | FROM VENDOR | /TO VENDOR |
| K137 | 220kV & 33kV Overhead Lines | FROM PSI | /TO VENDOR |
| ICTS | Security and IT (PRDW) | FROM ICTS | /TO ICTS |
| E511B | Distribution Transformers | FROM VENDOR | /To ABB |
| E516B | E-Rooms | FROM VENDOR | /To ABB |
| E518B | PCS Hardware 2 | FROM VENDOR | /To ABB |
| E113 | Bulk Fuel Tanks | FROM VENDOR | /To Fuelco |

— End of Document —